Manual Test Plan

Purpose

- Provide a manual test strategy for the Nexwave Clock In/Out dashboard that validates the critical employee time tracking user journeys before release.

- Ensure coverage of authentication, employee identification, activity selection, reporting shortcuts, and monitoring workflows visible in the front-end codebase.

Scope

- In scope: Login, session handling, employee lookup, clock in/out, break handling, job/task selection, downtime/productive activity logging, work tracker monitoring, self-service modals (My Hours, My Smoko Times), report shortcuts, and logout.

- Out of scope: Backend calculation accuracy, third-party report rendering, performance/load testing, and non-web form factors.

Test Approach

- Functional verification with positive and negative paths across high-priority user journeys.

- UI validation on supported desktop browsers, with focus on navigation flows defined in the React router.

- Session and access control checks to confirm redirect behaviors when authentication fails or expires.

- Data integrity spot checks against server responses for activity submissions and tracker refreshes.

Test Environment

- Frontend: React + TypeScript + Vite dashboard running against the Nexwave Frappe backend endpoints invoked via hooks (e.g., timetracker handlers and worktracker APIs).

- Browsers: Latest Chrome/Edge; responsive layout sanity on standard desktop resolutions.

- Data: Test employee accounts with valid employee numbers, sample jobs/tasks, and seeded downtime/productive activities.

Entry Criteria

- Deployable dashboard build is available and reachable.

- Test accounts and seed data (employees, jobs, tasks, activity types) exist.

- Backend APIs for login, activity submission, and reporting links are reachable.

Exit Criteria

- All planned test cases executed with critical/blocker defects closed or workarounded.

- Regression of major flows (login, clock in/out, break handling, job selection, logout) passes.

- Open defects are documented with clear reproduction steps and severity.

Risks & Mitigations

- Network/API instability may block submissions or tracker refreshes; capture timestamps and request payloads in defects.

- Seed data drift (missing activity types or jobs) could block selection; reset fixtures before execution.

- Report links may rely on external Frappe pages; verify redirects and surface errors clearly.

Deliverables

- Executed test case results in Excel.

- Requirement Traceability Matrix (RTM).

- Defect reports logged in the agreed tracker with screenshots or console logs when relevant.

- Signed-off test summary referencing residual risks.